## Slide 1
Implemented by:
Strengthening Climate Change Adaptation in Cities
CITIESADAPT

## Slide 2
A stakeholder map is a visual representation of individuals, groups, or organizations that have an interest or influence in a particular project or institution. This tool contributes to a better understanding of the relationships and expectations within the project, facilitating the development of effective communication strategies.
Stakeholder map
What is it?
How do we create it?
Identify all the possible stakeholders involved in or affected by the project. They could be internal (employees, managers, etc.) or external (suppliers, government agencies, investors, etc.).
1
Assess the degree of influence a stakeholder has over the project, which could be:
Direct influence (partners)
Directly affected (cooperation planned)
Indirect or temporary involvement
2
Categorize the stakeholders. This can be done in many different ways, but here we present two possibilities:
3
Define the type of organization this stakeholder represents, as seen in Template 1 of this deck (public sector, private sector, academia, civil society, etc)
Divide stakeholders into four quadrants, as seen in Template 2:
Keep satisfied: stakeholders with high influence but low interest in the project
Manage closely: stakeholders with high interest and high influence
Keep informed: stakeholders with low influence but high interest
Monitor: stakeholders with low influence and low interest in the project
Place stakeholders on the grid, creating a map.
4

## Slide 3
Your City
Networks and associations
Local
Government
Civil Society
Universities
International Organisations
Government
Agencies
State
Government
Private Sector
Funding institutions
National
Government
Foundations and NGOs
Research Institutions
Partner projects
Indirect or temporary involvement
Directly affected/ cooperation planned
Direct influence/
partners
Institution 4
Institution 1
Institution 2
Institution 3
Institution 5
Institution 5
Institution 6
Institution 7
STAKEHOLDER MAP
Template 1

## Slide 4
STAKEHOLDER MAP
Keep satisfied
Monitor
Keep informed
Manage closely
Institution 4
Institution 1
Institution 2
Institution 3
Institution 5
Institution 5
Institution 6
Institution 7
Your City
Indirect or temporary involvement
Directly affected/ cooperation planned
Direct influence/
partners
high influence
low interest
high influence
high interest
low influence
low interest
low influence
high interest
Template 2